## Slide 1
PGS DEV
June, 2011
PGS PPM Guidance

## Slide 2: Overview
…
People
Manager
Team
Lead
Team
Members
Resource Hard-booking & Project Assignment
Create PPM tasks & Assign resources (WBS)
Submit PPM timesheet weekly

## Slide 3: Resource Hard-booking & Project Assignment
N/A

## Slide 4: Create PPM tasks& Assign resources
Task duration is project phrase based;
Tasks>=3 per resource;
Sum(task duration per resource)>= 9 weeks;
Innovation project VS. Baseline project
http://teams9.sharepoint.hp.com/teams/PGS/Shared%20Documents/Forms/AllItems.aspx?RootFolder=%2fteams%2fPGS%2fShared%20Documents%2fPPM&FolderCTID=&View=%7bEB8979E2%2d6422%2d4CBE%2d8B11%2dF1A13D7BBCD8%7d
Questions?

## Slide 5: PPM Submission
Submit PPM timesheet weekly
      REG before 12PM, Friday
      CWF on Thursday
Avg Tasks per FTE >=3;
Avg Activity Code per Task >=1;
      Pick activity code from appendix – activity code
      Team building – Reg (time away), CWF (8)
      RCR for change requirement (QC/Caliber)
      NCR for bugfix (QC/Caliber)
Add all scheduled tasks available
Effort per Timesheet >= 40

## Slide 6: PPM Submission
Log OT (REG only)
      Non-working day MTP
      Evening meetings
Questions?

## Slide 7: Appendix - Activity Code
Innovation codes – project related
Miscellaneous codes – non-project related

## Slide 8: Activity Code
- Innovation codes
Activity Code | Comment
Opportunity Development Phase | Process of documenting a business opportunity in the Execute Summary section of a project charter and obtaining approval to better define the scope in the next phase
Scoping Phase | Process of developing a project charter, scope and schedule for fulfillment of the business opportunity
Analysis Phase | Process of documenting business requirements, including business processes and functions, data, inputs/outputs, screens, reports, user community, security, assumptions, auditing, performance and user acceptance criteria
Design Phase | Process of defining the functionality of the program(s) to be developed
Construction Phase | Process of developing deliverables associated with the end product including software development, configuration and business processes based upon requirements and design from prior phases, user documentation and training materials. Upon completion of the test plan and test cases, unit and integration testing are performed
Testing Phase | User Acceptance Testing: The process of ensuring the system is ready for implementation and all documented requirements are met. In some cases, system and acceptance testing are performed in parallel
Implementation Phase | Training delivery, data conversion, business readiness assessment and system and process(es) go-live for the project. Also includes preliminary work required to facilitate transition of ownership during the warranty phase
Closeout Phase | Official transfer of ownership of end deliverables to the sustaining business and IT teams, conducting of final end of phase review, administrative closure of the project and completion of the project retrospective

## Slide 9: Activity Code
- Innovation codes
Activity Code | Comment
Innv-Rework (CR) | Used to identify rework caused by change requests, no matter what project phase the task is in, this code will identify rework caused by any type of changes (i.e. coming from the domain, business, etc.)
Innv-Rework (Bug) | Used to identify rework caused by code bugs. This code will typically be used during the construction phase and will identify rework cause by any type of defects.
Project Management | To be used by project managers for activities with direct project involvement but not actual development. For example, planning meetings, managing the project plan, communicating project status, etc
Project Training/Knowledge Transfer | To be used by developers and project managers to report any project related training or knowledge transfer activities.

## Slide 10: Activity Code
- Miscellaneous Activity Codes
Activity Code | Comment
Time Away | RAE only: Time Away
Leave of Absence | RAE only: Non-paid leave
Professional Development | RAE only: Trainings not related to projects: i.e. soft skills training

## Slide 11: Reference
http://teams9.sharepoint.hp.com/teams/PGS/Shared%20Documents/Forms/AllItems.aspx?RootFolder=%2fteams%2fPGS%2fShared%20Documents%2fPPM&FolderCTID=&View=%7bEB8979E2%2d6422%2d4CBE%2d8B11%2dF1A13D7BBCD8%7d