## Slide 1: Defect in QC

## Slide 2: Defect(QA)
BUG NCR(None Confirmed Requirement)
Life Cycle: follow SLIM
http://teams9.sharepoint.hp.com/teams/PGS/QA/Knowledge%20Management/Forms/AllItems.aspx?RootFolder=%2fteams%2fPGS%2fQA%2fKnowledge%20Management%2fSLIM%20Training&FolderCTID=&View=%7b55BCF2C8%2dC635%2d4099%2dA573%2d224BE5E8FCDA%7d
>New(Unassigned)
>New(Assigned)
>Open(Active)
>Repair Ready
>Fixed(Validated)
>Closed(Validated)
>Open(Reopen)
>Owner(QA)
> Test Coordinator
>Owner(dev)
>Owner(dev)
>Owner(dev)
>Owner(QA)
>Owner(QA)

## Slide 3: Defect(QA) -New unassigned
QA find a defect, submit it in QC
Example
  Login QC(ECOIT, DIRECT_SERVICES)
  Click Change Request
  Click New Change Request

## Slide 4: Defect(QA) -New unassigned, Example

## Slide 5: Defect(QA) -New, unassigned, Example
Summary: “component: defect summary”->”FQM/RSM:…”
Product: PGS
Security Impact: Y/N, normally is “N”
Severity: 0-None, 1-Critical, 2-Urgent, 3-Medium, 4-Low
CR Type: Defect, Problem, Requirement Change
Team: _PGS_Team
Environment: ITG(DEV, Pro…)
Detected in Release: Payment Gateway->August PCI PGS Release
Found in project phrase: system testing(user acceptance testing)
Description:
    Defect Description
    Environment, if have, like url, ie version, OS, JDK, etc
    Reproduce steps
    Actual Result
    Expected Result
    Attachment: screenshot
    Submit

## Slide 6: Defect(QA) - New,Unassigned, Example
Assign to testing coordinator: fei.lai_hp.com
  For coordinator role: can refer to test plan
Don’t forget to link the NCR to test set(in test lab)

## Slide 7: Defect(Test Coordinator) -New, Assigned, Example
Test coordinator get the new defect
Verify the defect’s valid
  valid defect
    change the defect’s substate as “Assigned”
    assign the defect to Owner
  invalid defect
    assign to submitter
    add comments
    change the defect as “closed” (it’s better to discuss with QA firstly to avoid reopen defect)

## Slide 8: Defect(Owner-DEV) -Open, Active, Example
Owner(DEV) get the defect
    Defect info clear
      Change the defect’s state as “Open”
      Change the defect’s substate as “Active”
      To troubleshoot the issue
    Defect info unclear
      Change the defect’s substate as “Need more information”
      Assign to defect’s submitter

## Slide 9: Defect(Owner-DEV) -Repair Ready, Example
Fix the issue
Change the info for defect(Required Field)
  Set the state as “Repair Ready”
  Fill in PPM ID: refer to project test plan(179832: PGS EC Baseline Support FY11)
  Resolution tab
    Resolution
    Root cause
    CR Kind
    Introduced In Project Phase

## Slide 10: Defect(Owner-DEV) -Repair Ready, Example
Resolution
  SOR Validated: Problem was validated as being due to data from the System of Record being misaligned (e.g. incorrect format, wrong values,etc.) with the Product.
  Validated: Problem was validated in the Product.
Root cause
  Code: Functionality coded in the release / project under test did not fulfill the design.
  Data: Wrong or invalid data being processed.
  Design: Design does not meet the requirement.

## Slide 11: Defect(Owner-DEV) -Fixed, Example
Fixed issue code is involved in the ITG
Validate the “Repair Ready” defect in ITG
Change the info for defect
  Change the defect state to “Fixed”
  Change substate as “validated”
  Assign to Defect submitter(QA)

## Slide 12: Defect(Owner-QA) -Closed, Example
Verify the fixed issue
Close defect
  Change the state to “Closed”
  Change the substate to “validated”
Reopen defect(Unexpected)
  Change the state to “Open”
  Change the substate to “Reopen”

## Slide 13: Comments
Add comments when do any action

## Slide 14: Severity
1-Critical, 2-Urgent, 3-Medium, 4-Low
NCR Severity | Definition | Action
1 _ Urgent | Application down/crush No workaround | Must be fixed before release
2 _ High | Issue cause component fail Scenario fail, block most of test sets | Must be fixed before release unless agreed otherwise
3 _ Medium | Workaround acceptable. Not serious to operations. Scenario fail, minor issue with work around | Fix can be delayed until next version
4 _ Low | Prefer the application to function differently. Workaround available and acceptable. | Fix can be delayed until next version